

**GENBA SOPANRAO MOZE TRUSTS**

**PARVATIBAI GENBA MOZE COLLEGE OF ENINEERING,WAGHOLI Pune - 412207**

**DEPARTMENT OF COMPUTER ENGINEERING**

**BE A Project File**

**for**

**“Detecting Cyberbullying on social media using Machine Learning”**

**Project Group ID: …1...**

**Maintained By: Guided By:**

1. **Harsh Agarwal Prof. Shrikant Dhamdhere**
2. **Jagruti Jadhav**
3. **Babita Jaybhaye**
4. **Komal Nagar**

**Academic Year**

**2021-22**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No** | **Date** | **Topic Discuss** | **Task Assigned** | **Task Completed Date** | **Guide Sign/ Remark** | **Coordinator Sign** | **HOD Sign** |
| 1 | 13/8/2021 | Topic submission as per selected domain and validate it | Project title submission | 15/8/2021 |  |  |  |
| 2 | 20/8/2021 | Discussion about the problem statement and objectives and synopsis submission | Preparation of synopsis | 25/8/2021 |  |  |  |
| 3 | 27/8/2021 | Literature survey and discussion about the content | Creation of literature survey | 1/9/2021 |  |  |  |
| 4 | 3/9/2021 | Literature survey and discussion about the content | Literature survey contd | 10/9/2021 |  |  |  |
| 5 | 10/9/2021 | Discuss and understanding about the topic concepts and method | Understanding of topic and designing of model | 15/10/2021 |  |  |  |
| 6 | 15/10/2021 | Preparing for presentation | Start for presentation | 30/10/2021 |  |  |  |
| 7 | 29/10/2021 | Project report draft | Project report structure | 8/11/2021 |  |  |  |
| 8 | 19/11/2021 | Project report finalization | Project report finalization | 18/11/2021 |  |  |  |
| 9 | 26/11/2021 | Project report submission | Project report submission | 18/11/2021 |  |  |  |
| 10 | 3/12/2021 | Presentation submission | Presentation submission | 29/12/2021 |  |  |  |
| 11 | 24/12/2021 | Design review and refinement | Design review and refinement | 7/1/2022 |  |  |  |
| 12 | 7/1/2022 | Webapp Design | Webapp Design | 21/1/2022 |  |  |  |
| 13 | 21/1/2022 | Implementation | Implementation | 25/2/2022 |  |  |  |
| 14 | 25/2/2022 | Review and suggestions for implementation | Review and suggestions for implementation | 4/3/2022 |  |  |  |
| 15 | 4/3/2022 | Result assessment | Result Assessment | 18/3/2022 |  |  |  |
| 16 | 18/3/2022 | Quality assurance | Quality assurance | 1/4/2022 |  |  |  |
| 17 | 1/4/2022 | Project Report draft and Research paper draft | Project Report draft and Research paper draft | 15/4/2022 |  |  |  |
| 18 | 15/4/2022 | Project Report submission and Research paper submission | Project Report submission and Research paper submission | 6/5/2022 |  |  |  |
| 19 | 6/5/2022 | Research paper publication | Research paper publication | 13/5/2022 |  |  |  |